Employee on Record (EoR) System: Project Plan

Document Version: 1.1 (Regenerated) Date: May 27, 2025 Project: Employee on Record (EoR) System Development Client: [HR Agency Name - The Provider]

1. Introduction

1.1. Project Overview

This project plan outlines the strategy, phases, tasks, and timelines for the development and deployment of the Employee on Record (EoR) System. The system is intended to be used by [HR Agency Name] (referred to as the "Provider") to offer comprehensive EoR services to its client companies (referred to as "Clients" or "Employers"). This includes managing client onboarding, employee lifecycle, payroll, compliance, and more, through a multi-tenant web and mobile platform.

1.2. Project Goals and Objectives

- Goal: To successfully develop and deploy a robust, scalable, and secure EoR system that enhances the Provider's service delivery efficiency, improves client and employee experience, and ensures compliance.

- Objectives:

  - Deliver all core modules as defined in the Requirements Document by [Target Go-Live Date].

  - Ensure the system meets all specified functional and non-functional requirements.

  - Enable the Provider to manage multiple clients and their employees efficiently through a multi-tenant architecture.

  - Provide intuitive self-service portals for Clients and Employees.

  - Ensure data integrity, security, and compliance with relevant regulations.

  - Facilitate a smooth transition for the Provider and initial pilot Clients onto the new system.

1.3. Scope

The project scope includes the design, development, testing, and deployment of all modules detailed in the "Employee on Record (EoR) System: Requirements Document" (Version 1.0), including:

- Client Management Module

- Employee Management Module

- Compliance & Legal Module

- Payroll & Compensation Module

- Workforce Management Module

- Finance & Accounting Module (Provider-focused)

- Communication & Support Module

- Analytics & Reporting Module

- Integration & API Module

- Web & Mobile Access (Portals & Apps)

Out of Scope (for initial MVP, unless specified otherwise):

- Features listed under "Future Considerations" in the Requirements Document.

- Extensive historical data migration beyond an agreed-upon scope for pilot clients.

- Customizations for individual clients beyond the system's inherent configurability.

1.4. Assumptions

- The Provider will make available key stakeholders and subject matter experts for requirements validation, UAT, and feedback throughout the project.

- The initial module breakdown and requirements documents serve as a strong baseline for detailed design.

- Adequate budget and resources (development team, infrastructure) will be allocated.

- Third-party systems for integration (e.g., banking APIs, specific ERPs) will be accessible for development and testing as needed.

- The Provider will manage its internal change management processes to ensure user adoption.

1.5. Key Stakeholders

- Project Sponsor: [Name/Role from HR Agency]

- Product Owner/Project Lead (Provider Side): [Name/Role from HR Agency]

- Development Team Lead: [Name/Role]

- Business Analysts:

- Development Team (Frontend, Backend, Mobile, QA):

- UI/UX Design Team:

- Pilot Client Representatives (for UAT):

2. Project Phases, Activities, and Milestones

This project will follow a phased approach. Estimated durations are illustrative and should be refined based on resource allocation and detailed sprint planning if an agile methodology is adopted within phases.

Phase 1: Initiation & Detailed Planning

- Objective: To formally initiate the project, define governance, confirm scope, conduct detailed planning, identify risks, and secure necessary approvals to proceed.

- Estimated Duration: 2-4 weeks

| Activity/Task | Inputs | Outputs/Deliverables | Key Milestone | Responsible Roles |
| --- | --- | --- | --- | --- |
| 1.1. Project Kick-off Meeting | Business Case, Initial Scope Idea | Meeting Minutes, Confirmed Stakeholders | Project Officially Started | Project Sponsor, Project Lead, Dev Team Lead |
| 1.2. Detailed Scope Finalization | Requirements Doc v1.0, Module Breakdown | Finalized Project Scope Document | Scope Signed Off | Project Lead, Product Owner, Business Analyst |
| 1.3. Resource Planning & Team Setup | Scope Document | Confirmed Project Team, Roles & Responsibilities Document | Core Team Assembled | Project Lead, Dev Team Lead, HR (Provider) |
| 1.4. Risk Assessment & Mitigation Planning | Scope Document, Technical Overview | Risk Register, Initial Mitigation Plan | Initial Risks Identified | Project Lead, Dev Team Lead, Key Stakeholders |
| 1.5. Communication Plan Development | Stakeholder List | Communication Plan (frequency, channels, audience) | Communication Plan Approved | Project Lead |
| 1.6. Detailed Project Plan Development | All above inputs | Detailed Project Plan (this document v1.1+), High-level budget allocation, Timelines (refined for next phase) | Phase 1 Complete & Approved | Project Lead, Dev Team Lead, Product Owner |
| 1.7. Setup Initial Project Management Tools | Project Plan | Configured PM Software (e.g., Jira, Asana), Document Repository (e.g., SharePoint, Confluence) | PM Tools Ready | Project Lead |

Phase 2: Requirements Analysis & System Design

- Objective: To translate the high-level requirements into detailed specifications, design the system architecture, database structure, and create comprehensive UI/UX designs and prototypes.

- Estimated Duration: 6-10 weeks

| Activity/Task | Inputs | Outputs/Deliverables | Key Milestone | Responsible Roles |
| --- | --- | --- | --- | --- |
| 2.1. Detailed Requirements Elicitation Workshops | Requirements Doc v1.0, Module Breakdown, Provider SMEs | Workshop Minutes, Clarified & Expanded Requirements | Requirements Workshops Completed | Business Analyst, Product Owner, Provider SMEs, Dev Lead |
| 2.2. Finalize Functional & Non-Functional Specs | Expanded Requirements | Detailed Requirements Specification Document (DRS v1.0), Use Cases/User Stories (detailed) | DRS Approved | Business Analyst, Product Owner, Dev Lead |
| 2.3. System Architecture Design | DRS, NFRs (Scalability, Security, Performance) | System Architecture Document (SAD v1.0) (incl. technology stack, deployment architecture, integration points) | Architecture Design Approved | Dev Team Lead, Senior Developers, Security Specialist |
| 2.4. Database Design | DRS, SAD | Database Design Document (DDD v1.0) (ERDs, schema, data dictionary) | Database Design Approved | Dev Team Lead, Database Architect/Developer |
| 2.5. UI/UX Design & Prototyping | DRS, User Stories, Provider Branding Guidelines | Wireframes, Mockups, Interactive Prototypes (for Web & Mobile), UI/UX Style Guide | UI/UX Prototypes Approved | UI/UX Designers, Product Owner, Business Analyst, Client Reps (for feedback) |
| 2.6. Security Design Specification | SAD, DRS (Security NFRs), Compliance Requirements | Security Design Document (incl. access control, data protection measures, threat model) | Security Design Approved | Dev Team Lead, Security Specialist |
| 2.7. Test Strategy & Plan Development (High-Level) | DRS, SAD | Master Test Plan Outline (incl. types of testing, scope, environments, tools, UAT approach) | Test Plan Outline Approved | QA Lead, Dev Team Lead, Product Owner |
| 2.8. Phase Review & Approval | All above deliverables | Approval to proceed to Development | Phase 2 Complete & Approved | Project Sponsor, Project Lead, Product Owner |

Phase 3: System Development (Iterative Sprints or Sub-Phases Recommended)

- Objective: To build and unit test all system modules and features according to the approved design specifications.

- Estimated Duration: 20-30 weeks (This is highly variable and should be broken down by sprints/iterations)

This phase is often broken into Sprints (e.g., 2-3 week iterations) if using Agile, or sub-phases by module groups.

| Activity/Task | Inputs | Outputs/Deliverables | Key Milestone (Examples) | Responsible Roles |
| --- | --- | --- | --- | --- |
| 3.1. Development Environment Setup | SAD, Technology Stack | Configured Dev, Build, and Test Environments; Version Control System (e.g., Git) set up | Environments Ready | Dev Team Lead, DevOps Engineer |
| 3.2. Backend Development (APIs & Core Logic) | SAD, DDD, DRS, Security Design | Developed & Unit Tested Backend Modules/Services, API Endpoints, Database Schema Implemented | Core APIs Developed | Backend Developers, Dev Team Lead |
| 3.3. Frontend Development (Web Portals) | UI/UX Designs, Style Guide, API Documentation | Developed & Unit Tested Web Portal components (Admin, Client, Employee) integrated with APIs | Admin & Employee Portals MVP Developed | Frontend Developers, Dev Team Lead |
| 3.4. Mobile App Development (iOS & Android) | UI/UX Designs (Mobile), Style Guide, API Documentation | Developed & Unit Tested Mobile App features (primarily Employee Self-Service) integrated with APIs | Mobile App MVP Developed | Mobile Developers, Dev Team Lead |
| 3.5. Module Development (Iterative): | DRS, Design Docs | Functioning modules for: Client Mgt, Employee Mgt, Payroll, Compliance, etc. | Key Modules Feature Complete (per sprint) | Full Development Team |
| 3.5.1. Client Management |  |  | Client Onboarding & Portal MVP Ready |  |
| 3.5.2. Employee Management & ESS |  |  | Employee Onboarding & ESS MVP Ready |  |
| 3.5.3. Payroll & Compensation |  |  | Core Payroll Calculation Engine Ready |  |
| 3.5.4. Compliance & Legal Rules Engine |  |  | Basic Compliance Checks Integrated |  |
| ... (continue for other modules) |  |  |  |  |
| 3.6. Integration Development | SAD, API Docs (Internal & External) | Implemented integrations (e.g., with banking systems stubs, Provider's accounting system stub/API) | Key Integrations Stubbed/Developed | Backend Developers, Integration Specialist |
| 3.7. Unit Testing & Code Reviews | Developed Code | Unit Test Reports, Code Review Feedback & Resolutions, Documented Code | Consistent Unit Test Coverage | All Developers, Dev Team Lead |
| 3.8. Build & Deployment Automation (CI/CD) | Developed Code | Implemented CI/CD pipelines for automated builds and deployments to test environments | CI/CD Pipeline Operational | DevOps Engineer, Dev Team Lead |
| 3.9. Technical Documentation (Ongoing) | Developed Code, Design Docs | Updated SAD, DDD, API Documentation, Code Comments | Documentation up-to-date per iteration | All Developers, Technical Writer (if available) |
| 3.10. Regular Sprint/Iteration Demos & Reviews | Working Software Increments | Stakeholder Feedback, Refined Backlog | Successful Sprint/Iteration Review | Full Team, Product Owner, Key Stakeholders |
| 3.11. Phase Review & Approval | All developed modules, unit test reports, technical documentation | Approval for System Integration Testing | Development Phase Complete & Approved | Project Lead, Product Owner, Dev Team Lead |

Phase 4: System Testing & User Acceptance Testing (UAT)

- Objective: To ensure the system is fully functional, meets all requirements, is robust, secure, performs adequately, and is accepted by the Provider (and pilot Clients).

- Estimated Duration: 6-10 weeks

| Activity/Task | Inputs | Outputs/Deliverables | Key Milestone | Responsible Roles |
| --- | --- | --- | --- | --- |
| 4.1. Test Environment Setup & Data Prep | Deployed System (from Dev Phase), Test Plan | Configured Test Environment(s) mirroring Production as closely as possible, Test Data Sets | Test Environment Ready | QA Lead, DevOps Engineer, Business Analyst |
| 4.2. Integration Testing | Developed Modules, API Docs | Integration Test Report, Log of Defects | Integration Testing Complete | QA Team, Developers |
| 4.3. System Testing | Fully Integrated System, DRS, Test Cases | System Test Report, Log of Defects | System Testing Complete | QA Team |
| 4.4. Performance & Load Testing | System, NFRs (Performance, Scalability) | Performance Test Report, Identified Bottlenecks, Log of Defects | Performance Testing Complete | QA Team (Performance Specialist) |
| 4.5. Security Testing (VAPT) | System, Security Design Document | Security Test Report (Vulnerability Assessment & Penetration Test), Identified Vulnerabilities, Log of Defects | Security Testing Complete | QA Team (Security Specialist) / Third-Party Security Vendor |
| 4.6. Defect Management & Retesting | Log of Defects from all testing types | Resolved Defects, Retest Reports | Critical & High Defects Resolved | Developers, QA Team |
| 4.7. User Acceptance Testing (UAT) Planning | UAT Plan Outline, System ready for UAT | Detailed UAT Plan, UAT Scenarios/Test Cases, UAT Participant Training Materials | UAT Plan Approved | Product Owner, QA Lead, Business Analyst, Provider UAT Lead |
| 4.8. Conduct UAT with Provider & Pilot Clients | UAT Environment, UAT Plan & Cases | UAT Feedback, Log of UAT Defects/Change Requests | UAT Execution Complete | Provider UAT Team, Pilot Client UAT Team, Product Owner, QA Support |
| 4.9. UAT Defect Resolution & Sign-off | UAT Defect Log | Resolved UAT Defects, UAT Sign-off Document | UAT Complete & System Accepted | Developers, Product Owner, Project Sponsor, Provider UAT Lead |
| 4.10. End-User Training Material Preparation | Accepted System, User Stories | User Manuals (Admin, Client, Employee), Training Videos/Presentations | Training Materials Ready | Business Analyst, Technical Writer, Product Owner |

Phase 5: Deployment & Go-Live

- Objective: To release the tested and accepted system into the production environment for use by the Provider and its initial set of Clients.

- Estimated Duration: 1-2 weeks (excluding extensive data migration)

| Activity/Task | Inputs | Outputs/Deliverables | Key Milestone | Responsible Roles |
| --- | --- | --- | --- | --- |
| 5.1. Production Environment Preparation | SAD, Security Design Document | Production Environment Configured & Secured, Final Backup Strategy in Place | Production Environment Ready | DevOps Engineer, Dev Team Lead, Security Specialist |
| 5.2. Data Migration (if applicable) | UAT Signed-off System, Client Data (for pilot), Data Migration Plan | Migrated & Verified Data in Production | Data Migration Complete | DBA, Developers, Business Analyst, Provider Staff |
| 5.3. Deployment Plan Finalization & Rehearsal | UAT Signed-off System, Production Environment details | Detailed Deployment Plan (incl. rollback plan), Deployment Checklist | Deployment Plan Approved | Dev Team Lead, DevOps Engineer, QA Lead |
| 5.4. End-User Training (Provider Staff) | Training Materials, Trained Provider Staff | Provider Staff Trained on System Usage | Provider Staff Training Complete | Product Owner, Trainers |
| 5.5. System Deployment to Production | Deployment Plan, UAT Signed-off Codebase | EoR System Live in Production | System Deployed to Production | DevOps Engineer, Dev Team Lead |
| 5.6. Post-Deployment Smoke Testing & Verification | Live System | Verification Report confirming system stability and core functionality in Production | Post-Deployment Verification OK | QA Team, Dev Team Lead, Product Owner |
| 5.7. Go-Live Communication | Live System | Go-Live Announcements to Provider Staff and Pilot Clients | Go-Live Official | Project Lead, Product Owner |
| 5.8. Handover to Support Team | Live System, Technical Documentation, User Manuals, Known Issues (if any minor) | Support Team Briefed and Ready | Support Handover Complete | Dev Team Lead, Project Lead, Support Team Lead |

Phase 6: Post-Launch Support & Maintenance

- Objective: To provide ongoing support to users, monitor system performance, address any post-launch issues, and plan for future enhancements.

- Estimated Duration: Ongoing (Initial stabilization period: 4-8 weeks)

| Activity/Task | Inputs | Outputs/Deliverables | Key Milestone (Initial) | Responsible Roles |
| --- | --- | --- | --- | --- |
| 6.1. Hypercare/Early Life Support (First 2-4 weeks) | Live System, User Queries | Rapid Response to Issues, User Assistance, Issue Log | Hypercare Period Successfully Managed | Dedicated Support Team, Dev Team (on standby), Product Owner |
| 6.2. System Performance Monitoring | Live System, Monitoring Tools | Performance Reports, Alert Thresholds Defined | Stable System Performance Confirmed | DevOps Engineer, Support Team |
| 6.3. Ongoing User Support & Issue Resolution | User Reported Issues (via Help Desk Module) | Resolved Issues, Updated Knowledge Base, Minor Bug Fixes/Patches | Support SLAs Met | Support Team, Maintenance Developers |
| 6.4. Regular System Backups & Maintenance | Live System | Successful Backup Logs, System Maintenance Logs (e.g., OS patching, DB optimization) | Regular Maintenance Schedule Established | DevOps Engineer, DBA |
| 6.5. Collect User Feedback for Future Enhancements | User Feedback, System Usage Data | Prioritized List of Potential Enhancements/New Features (input for future development cycles) | Feedback Collection Mechanism in Place | Product Owner, Business Analyst, Support Team |
| 6.6. Post-Implementation Review | Project Documentation, Stakeholder Feedback, Performance Data | Post-Implementation Review Report (lessons learned, actual vs. planned, recommendations) | Project Closure / Transition to Sustaining | Project Lead, Product Owner, Dev Team Lead, Key Stakeholders |
| 6.7. Plan & Implement Minor Enhancements/Patches | Approved Change Requests, Minor Bug Reports | Deployed Patches and Minor Enhancements | Continuous Improvement Implemented | Maintenance Developers, DevOps |

3. Resource Management (High-Level)

- Project Manager/Lead: Overall responsibility for planning, execution, and delivery.

- Product Owner (Provider Side): Represents business interests, prioritizes features, approves deliverables.

- Business Analyst: Gathers and documents requirements, facilitates communication.

- Development Team:

  - Tech Lead/Architect: Oversees technical design and development.

  - Backend Developers: Build server-side logic and APIs.

  - Frontend Developers: Build web portal interfaces.

  - Mobile Developers (iOS/Android): Build mobile applications.

  - Database Administrator/Developer: Designs and manages the database.

- UI/UX Design Team: Creates user interface designs and prototypes.

- QA Team/Engineers: Develops and executes test plans and cases.

- DevOps Engineer: Manages infrastructure, CI/CD pipelines, deployment.

- Security Specialist: Advises on and tests security aspects.

- Subject Matter Experts (SMEs) from Provider: Provide domain expertise (HR, Payroll, Compliance, Finance).

- Training Personnel: To train Provider staff.

4. Budget (Placeholder)

A detailed budget should be developed based on resource allocation, licensing costs, infrastructure costs, and any third-party services. This plan assumes a budget has been approved for the project's scope.

- Personnel Costs

- Software/Tools Licensing

- Infrastructure (Cloud/On-premise)

- Third-party Integration Costs

- Training Costs

- Contingency

5. Risk Management (Initial High-Level Risks)

A detailed Risk Register will be maintained throughout the project.

- Scope Creep: Uncontrolled changes to project scope. Mitigation: Strong change management process, clear initial scope.

- Resource Unavailability: Key personnel becoming unavailable. Mitigation: Resource backup planning, clear roles.

- Technical Challenges: Unexpected difficulties with chosen technologies or integrations. Mitigation: Proof-of-concepts for risky areas, experienced technical team.

- Integration Complexity: Issues integrating with third-party systems. Mitigation: Early API testing, clear interface agreements.

- Data Migration Issues: Problems with migrating existing client/employee data. Mitigation: Detailed data migration plan, pilot migrations.

- Low User Adoption: Provider staff or clients not using the system effectively. Mitigation: User-friendly design, comprehensive training, change management support.

- Security Breaches: Unauthorized access or data loss. Mitigation: Robust security design, regular security testing, adherence to best practices.

- Regulatory Changes: Changes in labor laws or tax regulations impacting system logic. Mitigation: Configurable rules engine, ongoing monitoring of regulatory landscape.

6. Communication Plan

Refer to the separate Communication Plan document (to be created in Phase 1). Key elements include:

- Regular project status meetings (e.g., weekly).

- Steering committee meetings (e.g., monthly or bi-monthly).

- Sprint review meetings (if Agile).

- Status reports.

- Centralized document repository.

7. Quality Management

- Code reviews.

- Adherence to coding standards.

- Comprehensive testing at all levels (unit, integration, system, UAT).

- Regular builds and automated testing (CI).

- User feedback incorporation.

8. Project Closure

Upon successful completion of Phase 6 (Post-Implementation Review and transition to ongoing maintenance), the project will be formally closed. This includes:

- Final project report.

- Lessons learned documentation.

- Archiving of project artifacts.

- Confirmation that all deliverables have been met and accepted.

This project plan provides a roadmap for the EoR system development. It will be a living document, reviewed and updated at key junctures, particularly at the end of each phase.